PHASE 4

# Road-Legal Preview Repair
and Checkout Architecture

Change report since Git commit 1f52f81

| Prepared | 16 October 2026 |
| --- | --- |
| Workspace | D:\Regi-Tech |
| Delivery state | Implemented and tested; uncommitted and not pushed |
| Provider state | Code complete; live Supabase / Stripe testing awaits credentials |

# 1. Executive summary

This phase repaired the road-legal plate artwork and legal markings, replaced all previous country-flag assets with the four lockups supplied by the client, and implemented the server architecture for persistent orders, private document storage, hosted Stripe Checkout, webhook-driven payment state, retries, and dynamic confirmation.

No commit or push has been made. Live provider operations remain deliberately unavailable until the client adds Supabase and Stripe credentials to .env.local and applies the included migration.

| Area | Status | Evidence / notes |
| --- | --- | --- |
| Road-legal preview | PASS | All five flag states tested with and without the permitted inner border. |
| Responsive flow | PASS | Design, Review and Checkout checked at 375, 768, 1024, 1440 and 1920 px. |
| TypeScript | PASS | pnpm typecheck completed with no errors. |
| Production build | PASS | Next.js 16.4.1 production build completed successfully. |
| Git hygiene | PASS | git diff --check passed; node_modules and .next remain ignored. |
| Live providers | PENDING | Requires client-supplied credentials, applied Supabase migration and Stripe webhook configuration. |

# 2. Road-legal preview repair

Created a focused RoadLegalMarkings component used by full and compact previews.

Positioned “License Plate Workshop Ltd RG1 6LB” at the mathematical horizontal centre of the plate.

Kept “BS AU 145e” independently aligned at the bottom right.

Added border-aware vertical safe areas so both markings remain above the inner frame instead of being drawn over it.

Preserved the approved yellow 7×9 surface, corner geometry, Inter registration typography and existing pricing rules.

# 3. Exact client-supplied country flags

The supplied 4CountryFlag.pdf was treated as a visual source. The complete flag-and-code lockups were extracted without redrawing or recolouring them.

United Kingdom — UK

England — ENG

Wales — CYMRU

Scotland — SCO

The previous Union Jack, England, Scotland and Wales placeholder files were removed. The shared country-flag type is now none | uk | eng | cymru | sco, with metadata for label, code, artwork path, lockup orientation and normalized printable region. Pricing remains £2 per selected lockup.

# 4. Customer draft and privacy behavior

Added a referentially stable useSyncExternalStore draft store for configuration, cart state and quantity.

Restricted localStorage to non-sensitive plate configuration data only.

Customer addresses, V5C documents, uploaded artwork and payment data remain in memory or on the server and are never written to browser storage.

Added same-tab change notifications and a stable server snapshot to avoid hydration mismatches.

Added a checkout artwork re-selection section because raw Other Logo files intentionally do not persist in the browser.

# 5. Phase 4 data architecture

A new Supabase migration is included at supabase/migrations/202610160001_phase4_orders.sql.

| Database object | Purpose | Protection |
| --- | --- | --- |
| orders | Order, customer/address snapshots, canonical configuration, states and integer-pence totals | RLS enabled; browser roles revoked |
| order_files | Private V5C and artwork storage metadata | Server access only |
| payment_attempts | Stripe Checkout sessions and attempt states | Unique session IDs |
| stripe_events | Webhook event idempotency | Event ID primary key |
| v5c-documents | PDF/JPG/PNG up to 10 MB | Private bucket |
| order-artwork | PDF/JPG/PNG/SVG up to 10 MB | Private bucket |

# 6. Server APIs and validation

POST /api/v1/orders/checkout accepts multipart order data plus optional V5C and artwork files.

POST /api/v1/orders/[reference]/retry creates or reuses a hosted payment session using a secure order-access cookie.

POST /api/v1/webhooks/stripe verifies the raw request signature and applies idempotent payment events.

All submitted product options are revalidated and totals are recalculated in integer pence on the server.

Product-name, badge and base-price tampering are rejected before provider access.

Road-legal products require V5C; Other Logo requires artwork; unsupported combinations are rejected.

File content is verified by magic bytes instead of trusting browser-provided MIME metadata.

Checkout and retry routes use IP-scoped rate limits and standardized API envelopes.

# 7. Stripe payment state

The browser receives only the hosted Checkout URL and non-sensitive order reference.

The opaque checkout credential is hashed in the database and delivered only in an httpOnly, SameSite=Lax cookie.

An order is marked paid only by a verified Stripe webhook—not by visiting the success URL.

Successful events from any payment retry can settle the order; older failed/expired events cannot downgrade a paid order.

Direct confirmation URLs without the matching secure order cookie return a safe unavailable state.

# 8. Checkout and confirmation UI

Preserved the approved Figma hierarchy, cards, spacing, color tokens and responsive layout for Review, Checkout and Order Placed.

Added a road-legal-only V5C section with inline validation, 10 MB limit, accepted formats, privacy wording and dispatch-delay guidance.

Added an Other Logo artwork re-selection section supporting PNG, JPG, SVG and PDF up to 10 MB.

Added safe payment-cancel and retry states without declaring an unpaid order successful.

Replaced the static confirmation reference with a server-loaded order reference and sanitized persisted snapshot.

Confirmation now distinguishes paid, pending, failed/expired and unavailable states.

Kept Royal Mail Tracked 48 free through Review, Checkout, Stripe preparation and confirmation data.

# 9. Dependencies and environment

The following exact dependencies were added:

@supabase/supabase-js 2.118.0

stripe 23.0.0

The README and .env.example now document SUPABASE_URL, SUPABASE_SECRET_KEY, STRIPE_SECRET_KEY and STRIPE_WEBHOOK_SECRET. All are server-only; no secret uses a NEXT_PUBLIC_ prefix.

# 10. Verification evidence

| Area | Status | Evidence / notes |
| --- | --- | --- |
| Plate combinations | 10 / 10 pass | None, UK, ENG, CYMRU and SCO with no border and Black inner border. |
| Legal marks | Pass | Manufacturer text centred within 1 px; marks separated and inside printable region. |
| Flags | Pass | Every lockup remained inside the printable and legal-marking-safe region. |
| Mobile overflow | Pass | A discovered 375 px Checkout overflow was repaired and retested. |
| V5C rules | Pass | Missing, invalid-type and over-10 MB submissions rejected. |
| Artwork rules | Pass | Other Logo without artwork rejected; secure re-selection provided. |
| Price tampering | Pass | Modified base price rejected with a 400 response. |
| Unsupported option | Pass | Road-legal outer border rejected with a 400 response. |
| Webhook guard | Pass | Missing Stripe signature rejected with a 400 response. |
| Retry guard | Pass | Missing secure access cookie rejected with a 401 response. |
| Success URL guard | Pass | Fake session URL could not expose or mark an order paid. |
| Reduced motion | Pass | Review content remained visible and functional under reduced motion. |

# 11. Remaining client actions

Add Supabase and Stripe credentials to .env.local. Do not send credentials through chat and do not commit them.

Apply the included Supabase migration to the selected project.

Configure Stripe webhook delivery to /api/v1/webhooks/stripe for Checkout completion, asynchronous success/failure and expiry events.

Run live-provider acceptance tests for persistence, private storage, hosted payment, webhook idempotency, cancellation and retry.

Confirm the V5C and artwork retention policy before any automated deletion is introduced.

Review this change report and the local implementation before authorizing a Git commit or GitHub push.

GIT STATUS: No commit created. No GitHub push performed.